**Web Client Development (WCD)**

**Project Plan & Storyboard**

**By**

Class: DISM/FT/1A/22

**Name (Student ID):**

Lee Jun Yi Joshua (1625439)

**In partial fulfilment of the requirements for the module**

**ST1008: Web Client Development**

**CA1 Part 1: Project Plan & Storyboard**

**Lecturer:** Dr Tan Check Meng

**Submission Date:**

4 November 2016

**Project Plan for Joshua Lee’s personal website**

**Objectives:**

* Allow readers to know the client better
* Attract potential employers
* Allow the client to express himself through his blogposts

**Target audience:**

* Potential employers
* Readers between the ages of 15 – 27
* Readers who want to know more about the client

**Site type:**

* Personal

**Budget:**

Breakdown

80 (estimated hours required) \*

10 (hourly rate) +

400 (post feedback changes and touchups)

= $1200

**Timeline:**

|  |  |  |
| --- | --- | --- |
| **Milestone** | **Date** | **In-Charge** |
| Project gets assigned | October 21, 2016 | Project manager |
| Project brainstorm | October 25, 2016 | Project manager |
| Design mockup submitted for approval | November 4, 2016 | Project manager |
| Draft site published to testing server | December 9, 2016 | Project manager |
| Feedback received from client | January 1, 2017 | Joshua Lee |
| Client feedback incorporated | January 20, 2017 | Project manager |
| Final feedback from client | January 25, 2017 | Joshua Lee |
| Final feedback incorporated | February 10, 2017 | Project Manager |
| Final signoff from client | February 17, 2017 | Joshua Lee |
| Site goes live | February 17, 2017 | Project Manager |

**Client Contact Information:**

Joshua Lee

45 Cheviot Hill

Singapore (S459644)

(65)96185171